Clinical Referral Safety Automation

Build Progress Log

UiPath REFramework · OpenMRS EMR · Synthetic Data · Agentic AI · Clinical Safety Controls

⚠ Portfolio simulation — synthetic data only. Not a live NHS system.

Last updated: 11 June 2026

Status: Phases 0–6 complete  —  next: Phase 7 (REFramework design spec)

# Contents

Contents	2

1. The process in plain English	3

2. Project at a glance	4

3. Environment & how to run	6

4. How to resume in a new chat	7

Phase 0 — Project Scope & Architecture	8

Phase 1 — OpenMRS Local Setup	9

Phase 2 — Synthetic Patient Data	10

Phase 3 — Synthetic Referral Documents & Expected Outcomes	12

Phase 4 — Extraction Service (LLM + Regex + Validation)	14

Phase 5 — Rules & Safety Decision Engine	16

Phase 6 — OpenMRS Workflow Mapping	18

Appendix A — Key OpenMRS UUIDs	20

Appendix B — Patient scenario fixtures	21

Appendix C — Phase roadmap	22

# 1. The process in plain English

### The problem we are solving

In the NHS, when a GP wants a patient seen by a specialist, they send a referral letter. Hospitals receive thousands of these. A human admin must read each one, find the right patient in the computer system, check nothing is missing, make sure it is not a duplicate, spot the urgent ones, and type it in. That is slow, repetitive, and — when it goes wrong — genuinely dangerous: wrong patient, a missed urgent (e.g. suspected-cancer) referral, or a lost letter can all cause harm.

This project builds a robot assistant that does the careful, repetitive checking automatically — but is built to know when to stop and hand a case to a human.

### What the robot does with one referral letter

- Picks up the letter.  Reads the document (PDF or text) and pulls out the key facts: patient name, date of birth, NHS number, what they are referred for, how urgent it is, and who sent it.

- Looks the patient up  in the hospital system (OpenMRS) using those details.

- Checks it is really the right person.  One perfect match → good. NHS number matches but date of birth does not, or two different people match → STOP and get a human. Updating the wrong patient is the worst outcome, so it pauses rather than guess.

- Checks the letter is complete.  Missing the speciality, the referrer, or the clinical reason → flag it.

- Checks it is not a duplicate.  Has this patient already been referred to the same speciality recently? If so, flag it so two records are not created.

- Checks for danger words.  Terms like “suspected cancer”, “chest pain”, or safeguarding language → route to a human quickly. Urgent cases must never sit waiting.

- Makes ONE of four decisions:

- Everything clean → the robot creates the referral record in the hospital system itself.

- Risky or unclear → sends it to a human review list for a person to decide.

- Clearly broken (e.g. patient does not exist) → set aside as a known business problem.

- Something technical broke (system down) → retry; if it still fails, raise an alert.

- Writes everything down.  Every action, decision, and the reason for it is logged — a complete paper trail for the question “why did this happen?”

- Files the letter  into the right folder (done / needs-review / failed) and moves on to the next one.

### The one golden rule

The robot never makes the final medical decision. It does the careful checking and the safe, obvious data entry — but anything risky, urgent, or uncertain goes to a human. The AI may read and suggest; the rules and humans decide.

### A simple analogy

It works like an airport security checkpoint for referral letters:

- Most bags (clean referrals) sail straight through.

- A suspicious bag (missing info, wrong-patient risk, urgent) is pulled aside for a human officer to inspect.

- Everything is on camera (the audit log).

- The scanner flags things, but a person decides whether to open the bag.

### Where each piece fits

| Piece | In plain terms |
| --- | --- |
| OpenMRS | The hospital's patient computer system — where the robot looks people up and files referrals. |
| The 32 synthetic patients | The fake 'people' in that system to test against — including tricky cases (two 'Helen Walsh's, a duplicate, people who do not exist). |
| The referral letters (next phase) | The incoming 'bags' to scan. |
| UiPath | The actual robot that performs all the steps above. |
| Safety & governance documents | The written proof that we thought through what could go wrong and how we prevent it. |

# 2. Project at a glance

An end-to-end Intelligent Automation portfolio project built to NHS RPA / IA standards. A synthetic referral letter is ingested via an Orchestrator queue; a UiPath REFramework bot extracts it (LLM with a deterministic regex fallback), validates the patient against OpenMRS (a real mock EPR), checks completeness, patient-match risk and duplica  te risk, applies rule-based clinical-safety logic, creates a referral record in OpenMRS for safe cases or escalates risky cases to a real human-review store, writes a full audit trail, files the document, and produces reporting evidence.

Core principle: AI assists extraction and suggested classification only. Deterministic rules and human review own every safety-sensitive outcome. The bot fails safe (escalates), never fails open (silent write).

### Technology stack

| Layer | Technology | Role |
| --- | --- | --- |
| Clinical system | OpenMRS 3 (Docker) | Mock EPR/EMR — patients, encounters, observations; REST + FHIR |
| RPA | UiPath Studio, REFramework, Orchestrator queue | Orchestration, decisioning, exception/retry handling |
| Extraction | Python (LLM + regex fallback) | Referral text → validated JSON |
| Audit | SQLite (append-only) | who/what/before/after/when/why |
| Human review | SQLite table (Action Center optional) | Real review records that change outcomes |
| Reporting | Excel + optional dashboard | Run evidence and metrics |

### Repository

E:\Learning\UiPath\UiPath Tutorial & Projects\Projects\nhs

Key documents: README.md  ·  docs/business/project-scope.md  ·  docs/technical/architecture.md  ·  docs/testing/phase1-acceptance.md  ·  docs/testing/phase2-acceptance.md  ·  docs/testing/phase3-acceptance.md

# 3. Environment & how to run

### Start / stop OpenMRS

docker compose -f "openmrs-setup\docker-compose.yml" up -d

docker compose -f "openmrs-setup\docker-compose.yml" ps      # all four services Up

docker compose -f "openmrs-setup\docker-compose.yml" stop    # keep data

Readiness gate: the container healthcheck reports 'healthy' BEFORE the app is ready. The real check is the REST session call returning "authenticated":true:

curl.exe -u admin:Admin123 http://localhost/openmrs/ws/rest/v1/session

### URLs & login

| What | URL / value |
| --- | --- |
| Modern UI (O3 SPA) | http://localhost/openmrs/spa |
| Legacy admin UI | http://localhost/openmrs |
| REST API base | http://localhost/openmrs/ws/rest/v1 |
| FHIR R4 base | http://localhost/openmrs/ws/fhir2/R4 |
| Login | admin / Admin123 |

### Re-seed synthetic patients (idempotent)

cd openmrs-setup\seed-data  →  python generate_patients.py  →  python seed_openmrs.py

### Environment note

- Windows 11 Home → Docker Desktop must use the WSL2 backend (Hyper-V backend is unavailable on Home). A broken WSL (symptom: Wsl/CallMsi/Install/REGDB_E_CLASSNOTREG) was fixed by updating WSL to v2.7.3.0.

- First OpenMRS boot took ~45 min (one-time demo-data generation). Subsequent boots are fast (data persists in Docker volumes).

# 4. How to resume in a new chat

The build is done phase by phase; no phase advances until its acceptance test passes. To continue, tell the assistant the phase to proceed to (e.g. “Proceed to Phase 3”). To get back up to speed, read, in order:

- README.md — phase status table

- docs/business/project-scope.md — full 13-phase roadmap + Definition of Done

- docs/technical/architecture.md — architecture, data flow, design decisions

- docs/testing/phase1-acceptance.md and phase2-acceptance.md — evidence + all key UUIDs

- This document — running human-readable log.

# Phase 0 — Project Scope & Architecture

### What was built

- Finalised project scope, architecture (C4 context + 13-step data flow), folder structure, data model, OpenMRS mapping, RPA design draft, and the clinical-safety boundary statement.

- Phase-by-phase roadmap (Phases 0–13) each with its own acceptance gate, and a project-wide Definition of Done.

### Files created

| File | Purpose |
| --- | --- |
| README.md | Project front page + phase status |
| .gitignore / .env.example | Secrets hygiene; commits fixtures, ignores runtime output |
| docs/technical/architecture.md | Architecture, data flow, design decisions |
| docs/business/project-scope.md | Scope, in/out, DoD, roadmap |
| docs/clinical-safety/safety-boundary-statement.md | AI-vs-human safety boundary |

### Key decisions

- REST-first for all bot writes (reliable, verifiable); UI automation reserved for patient search/confirm screenshots. OpenMRS O3 is a React SPA and is selector-hostile; legacy 2.x UI is the fallback.

- “Agentic AI” scoped deliberately narrow: constrained structured extraction + suggested classification, schema-validated, behind a deterministic fallback, with zero authority over writes — framed as a safety feature.

- Synthetic NHS numbers use the reserved 999 test range with a valid Modulus-11 check digit. Human review defaults to a real SQLite table (Action Center optional).

### Result

Acceptance met: architecture realistic; OpenMRS replaces a custom mock EPR; no filler system actions; suitable for an NHS RPA portfolio.

# Phase 1 — OpenMRS Local Setup

### What was built

- OpenMRS 3 reference application running locally via Docker Compose (gateway + frontend + backend + MariaDB), with 50 demo patients, verified REST API and FHIR R4.

### Files created

| File | Purpose |
| --- | --- |
| openmrs-setup/docker-compose.yml | The 4-service OpenMRS 3 stack |
| openmrs-setup/setup-notes.md | Run/stop/reset, login, URLs, troubleshooting |
| openmrs-setup/seed-data/forms-config-notes.md | Referral → Visit/Encounter/Obs mapping plan |
| docs/testing/phase1-acceptance.md | Acceptance evidence |

### How to run / test

docker compose -f "openmrs-setup\docker-compose.yml" up -d

curl.exe -u admin:Admin123 http://localhost/openmrs/ws/rest/v1/session   # authenticated:true

### Results (all PASS)

- REST /session → authenticated:true (admin: System Developer, Provider).

- Patient search works: q=John→1, q=Smith→2 (single letters return 0 — search threshold, not a bug).

- FHIR Patient count: 50. FHIR metadata: HTTP 200.

- Lesson captured: container 'healthy' ≠ app ready — gate on REST /session.

### Screenshots to capture

- Docker Desktop Containers view — openmrs-setup stack all green.

- O3 login screen + home after login.

- Patient search for 'Smith' returning results; a patient chart.

- Terminal showing /session authenticated:true.

### What to commit

openmrs-setup/ (compose + notes), docs/testing/phase1-acceptance.md, README update. Never commit Docker volumes or .env.

# Phase 2 — Synthetic Patient Data

### What was built

- A deterministic generator and an idempotent REST seeder (Python, stdlib only) that loaded 32 synthetic patients into OpenMRS, plus a custom 'Synthetic NHS Number' identifier type.

- Curated (not random) dataset so later phases get concrete matching fixtures: exact, DOB-mismatch, partial, multiple-candidate, duplicate-target, no-match.

### Files created

| File | Purpose |
| --- | --- |
| openmrs-setup/seed-data/generate_patients.py | Curated dataset + NHS Mod-11 check-digit logic |
| openmrs-setup/seed-data/seed_openmrs.py | Idempotent seeder (id type, OpenMRS ID gen, POST patients) |
| data/synthetic-patients/synthetic_patients.json / .csv | The dataset (generated) |
| data/synthetic-patients/README.md | Synthetic-data notice |
| docs/testing/phase2-acceptance.md | Acceptance evidence + key UUIDs |

### How to run / test

cd openmrs-setup\seed-data  →  python generate_patients.py  →  python seed_openmrs.py

### Results (all PASS)

- First seed: created=32, skipped=0, reserved(no-match)=2, failed=0.

- Idempotent re-run: created=0, skipped=32, failed=0 (no duplicates).

- Search: 9990000018→1; Walsh→2 (multiple-candidate). Each patient carries OpenMRS ID (preferred) + Synthetic NHS Number (searchable).

- Real issue solved well: OpenMRS rejects patients lacking the required OpenMRS ID; the seeder now generates one via the idgen module REST endpoint (the same mechanism the UI uses) rather than weakening data-integrity rules.

### Synthetic guarantees

- NHS numbers: reserved 999 test range, valid Modulus-11 check digit.

- Phones: Ofcom reserved fictional range 07700 900xxx.

### Screenshots to capture

- Terminal: seeder run (created=32, failed=0).

- Terminal: idempotent re-run (skipped=32) — strong production-grade detail.

- O3 UI search 'Walsh' → two Helen Walsh results (wrong-patient-risk fixture).

- A patient chart showing the Synthetic NHS Number identifier; synthetic_patients.csv in Excel.

### What to commit

openmrs-setup/seed-data/*.py, data/synthetic-patients/ (README + json + csv = fixtures), docs/testing/phase2-acceptance.md, README.

### Deferred (tracked)

The duplicate-target patient (Arthur Reed) needs a pre-existing Referral encounter to be detectable as a duplicate. That is seeded in Phase 6/8 once the Referral encounter type + concepts exist.

# Phase 3 — Synthetic Referral Documents & Expected Outcomes

### What was built

- 15 synthetic GP referral documents (REF-001…REF-015) in data/input-referrals/ — the 'incoming letters' the bot will process. 14 are realistic referral letters (.txt) with a 'SYNTHETIC TEST DATA' banner; REF-015 is a deliberately corrupt PDF.

- 15 machine-readable expected-outcome files (data/expected-outcomes/REF-NNN.expected.json) — the test oracle that says, for each referral, what the correct extraction, patient-match result, safety flags, decision and final status should be.

- Every referral is wired to a real Phase-2 seeded patient (or a reserved no-match fixture), so the scenarios exercise the actual data already in OpenMRS.

- Expected-outcome files live OUTSIDE input-referrals/ on purpose, so the Phase 8 dispatcher never mistakes an oracle file for a referral to ingest.

### Files created

| File | Purpose |
| --- | --- |
| data/input-referrals/REF-001…015 (.txt/.pdf) | The 15 synthetic referral documents |
| data/expected-outcomes/REF-001…015.expected.json | Per-referral expected result (test oracle) |
| data/expected-outcomes/README.md | Oracle schema + full scenario matrix + coverage |
| docs/testing/phase3-acceptance.md | Acceptance evidence |

### Scenario coverage (the 15 cases)

Spread across all four bot decisions and every safety routing reason:

| Ref | Scenario | Bot decision |
| --- | --- | --- |
| 001 / 002 / 003 | Clean exact match, complete, routine (Bennett / Davies / Clarke) | AUTO_CREATE_REFERRAL_RECORD |
| 004 | DOB mismatch (Ruby Shaw — NHS matches, DOB differs) | HUMAN_REVIEW_REQUIRED |
| 005 | Partial match (Leo Hamilton — no NHS number, demographic discrepancy) | HUMAN_REVIEW_REQUIRED |
| 006 | Multiple candidates (two 'Helen Walsh', same DOB) | HUMAN_REVIEW_REQUIRED |
| 007 | Duplicate referral (Arthur Reed — existing active Cardiology) | HUMAN_REVIEW_REQUIRED |
| 008 | Urgent 2-week-wait suspected cancer (Stanley Knight) | HUMAN_REVIEW_REQUIRED |
| 009 | Safeguarding / child (Florence Cole, DOB 2018) | HUMAN_REVIEW_REQUIRED |
| 010 / 011 | No match — not in OpenMRS (Maria Fernandes / Ibrahim Osei) | HUMAN_REVIEW_REQUIRED |
| 012 | Incomplete — missing speciality/priority/reason (Daniel Owen) | HUMAN_REVIEW_REQUIRED |
| 013 | Low extraction confidence — garbled scan/fax (Mia Roberts) | HUMAN_REVIEW_REQUIRED |
| 014 | Not a referral — appointment reminder (bad input) | BUSINESS_EXCEPTION |
| 015 | Corrupt / unreadable PDF (technical fault) | SYSTEM_EXCEPTION |

### Decision vocabulary established (feeds Phase 5)

- match_result: EXACT_MATCH · DOB_MISMATCH · PARTIAL_MATCH · MULTIPLE_CANDIDATES · NO_MATCH · NOT_APPLICABLE

- bot_decision: AUTO_CREATE_REFERRAL_RECORD · HUMAN_REVIEW_REQUIRED · BUSINESS_EXCEPTION · SYSTEM_EXCEPTION

- final_status: REFERRAL_CREATED_IN_OPENMRS · ROUTED_TO_HUMAN_REVIEW · BUSINESS_EXCEPTION_FAILED · SYSTEM_EXCEPTION_ESCALATED

- BE vs SE distinguished on one axis: REF-014 reads fine but is the wrong document type (business); REF-015 cannot be read at all (technical → retry then escalate).

### Results (all PASS)

- 15 referral inputs present; 15 expected-outcome JSON files, all validated (json.load over all 15 → 0 invalid).

- All match scenarios and all four bot decisions covered (AUTO_CREATE ×3, HUMAN_REVIEW ×10, BUSINESS_EXCEPTION ×1, SYSTEM_EXCEPTION ×1).

- Synthetic-by-construction throughout: 999-range NHS numbers, Ofcom 07700 900xxx phones, synthetic banner on every letter.

### Screenshots to capture

- data/input-referrals/ folder showing the 15 referral files.

- A clean referral (REF-001) and a tricky one (REF-006 Walsh / REF-008 2WW) opened side by side.

- An expected-outcome JSON (e.g. REF-004.expected.json) showing the DOB-mismatch oracle.

- data/expected-outcomes/README.md scenario matrix table.

### What to commit

data/input-referrals/REF-* (synthetic fixtures), data/expected-outcomes/ (oracles + README), docs/testing/phase3-acceptance.md, README + this build log.

### Deferred (tracked)

REF-007 duplicate needs the pre-existing Cardiology Referral encounter for Arthur Reed (seeded Phase 6/8). A few .txt referrals may optionally be re-rendered as real .pdf in Phase 4 to exercise the PDF→text path on valid PDFs.

# Phase 4 — Extraction Service (LLM + Regex + Validation)

### What was built

- A Python extraction service (services/extraction-service/) that turns each referral document into a schema-validated JSON record: the structured referral fields, a completeness report (missing_fields), and a confidence rating (high / medium / low / n-a).

- A deterministic regex extractor is the default 'guardrail' path — no model, no API key, no internet — so its output is fully reproducible and auditable. An optional LLM path (Groq / OpenAI-compatible) runs only when USE_LLM=true and a key is configured, and any LLM failure falls back to regex. Both paths share the same normalisers and the same schema validation.

- Normalisers clean the messy realities of referral letters: NHS number '999 000 0018' to '9990000018', dates dd/mm/yyyy to ISO (1979-04-12), 'Male' to 'M', and priority 'URGENT — 2-WEEK WAIT' to '2WW'.

- Reads TXT and PDF, and correctly distinguishes a System Exception (corrupt/unreadable file → FILE_UNREADABLE) from a Business Exception (readable but not a referral → NOT_A_REFERRAL).

- Advisory text signals (suspected cancer, urgent red-flag, safeguarding, child patient) are surfaced as hints for the Phase 5 rules engine — the extractor flags them but never routes or decides on them. The AI stays strictly advisory.

- Scope guardrail: extraction only. No patient matching against OpenMRS and no clinical/routing decision — those are Phase 5/6 and are deliberately absent from the output schema (no match_result, bot_decision or final_status).

### Files created

- services/extraction-service/src/ — regex_extractor.py, llm_extractor.py, text_reader.py, confidence.py, validate.py, extractor.py (orchestrator).

- services/extraction-service/schema/extraction.schema.json — Draft-07 output schema.

- run_extraction.py (CLI), validate_against_oracles.py (acceptance harness), app.py (stdlib HTTP service — no Flask), requirements.txt (all optional), README.md.

- data/extracted-json/REF-001…REF-015.extracted.json — the 15 extraction outputs.

- docs/testing/phase4-acceptance.md — acceptance evidence.

### How to run / test

- cd services/extraction-service

- python run_extraction.py — extracts every referral to data/extracted-json/. Runs offline on the regex path with no dependencies or keys.

- python validate_against_oracles.py — the Phase 4 acceptance gate: compares every output to the Phase 3 oracles. Exit code 0 = all pass.

- python app.py — optional: run as an HTTP service (GET /health, POST /extract) the UiPath performer can call.

### Expected output / result

- GATE RESULT: 15/15 referrals pass extraction acceptance.

- Confidence: high ×9 (clean referrals), medium ×2 (no NHS number — REF-005/006), low ×1 (degraded scan — REF-013), n-a ×2 (REF-014 not-a-referral, REF-015 unreadable).

- is_referral, missing_fields, field normalisation and exception type (Business vs System) are all correct against the oracles.

### Regex vs LLM boundary (REF-013)

REF-013 is a deliberately degraded 'scanned/faxed' letter. The regex guardrail does the safe thing: it flags it low-confidence, gets the identity-critical fields right (cleans '9 9 9 0 0 0 0 0 8 5' to '9990000085', 'Rob3rts' to 'Roberts', plus DOB and gender) and leaves the illegible speciality/priority/reason blank for a human. The full field reconstruction shown in that oracle is the optional LLM path's target, so the harness reports those few fields as INFO, not FAIL. This is the project thesis in miniature: AI assists, deterministic guardrails own safety.

### Screenshots to capture

- The validate_against_oracles.py run showing GATE RESULT: 15/15.

- Pretty-printed REF-008 (2WW suspected-cancer signal) and REF-013 (low-confidence flag) extracted JSON.

- GET /health and a POST /extract response from the running service.

### What to commit

services/extraction-service/ (source, schema, CLI, HTTP service, harness, README), data/extracted-json/REF-*.extracted.json, docs/testing/phase4-acceptance.md, README + this build log. No secrets — the LLM key stays in .env (gitignored).

### Next — Phase 5

Rules & safety decision engine: consume extracted-json/ + the OpenMRS patient match to produce match_result, safety_flags, reason_codes and bot_decision, with a reason code for every decision. The Phase 3 oracles already hold the expected values.

# Phase 5 — Rules & Safety Decision Engine

### What was built

- A deterministic rules & safety decision engine (services/rules-engine/) — the layer that owns safety. It consumes a Phase 4 extraction result, matches the patient, applies clinical-safety rules, and produces exactly one routing decision per referral. The LLM never reaches this layer.

- Patient matching is identifier-first with a demographic fallback, producing EXACT_MATCH, DOB_MISMATCH, PARTIAL_MATCH, MULTIPLE_CANDIDATES, NO_MATCH or NOT_APPLICABLE. A missing NHS number is treated as a matching concern (partial / multiple candidates), not as a referral-completeness gap — which is why REF-005/006 are match-risk cases, not incomplete ones.

- The safety rules raise a flag and a machine-readable reason code for each condition detected: patient-match risk, patient-not-found, duplicate referral, urgent / 2WW, safeguarding, child patient, incomplete mandatory fields, low extraction confidence, not-a-referral and unreadable file.

- Two invariants are guaranteed: every decision carries at least one reason code (enforced by the schema), and any safety flag blocks auto-create. Only a clean, complete, exactly-matched, legible, non-urgent, non-duplicate referral is auto-created; everything risky, uncertain, urgent, incomplete, duplicate or match-ambiguous routes to a human.

- Two interchangeable patient-match backends sit behind one interface: a local seed-file backend (the committed synthetic_patients.json) that makes the acceptance gate fully offline and reproducible, and a live OpenMRS REST backend for the Phase 8 performer.

### Files created

- services/rules-engine/src/ — patient_repository.py (local + OpenMRS backends), matcher.py, rules.py, decision_engine.py (orchestrator), validate.py.

- services/rules-engine/schema/decision.schema.json — Draft-07 output schema (requires a non-empty reason_codes array).

- run_decisions.py (CLI), validate_against_oracles.py (acceptance harness), app.py (stdlib HTTP service on :8090 — no Flask), requirements.txt (optional), README.md.

- data/decisions/REF-001…REF-015.decision.json — the 15 decision outputs (gitignored runtime output; regenerate anytime).

- docs/testing/phase5-acceptance.md — acceptance evidence.

### How to run / test

- cd services/rules-engine

- python run_decisions.py — decides every extracted referral to data/decisions/. Runs fully offline against the synthetic-patient seed file (use --source openmrs to match against live OpenMRS).

- python validate_against_oracles.py — the Phase 5 acceptance gate: re-extracts, decides, and compares to the Phase 3 oracles. Exit code 0 = all pass.

- python app.py — optional: run as an HTTP service (GET /health, POST /decide) the UiPath performer can call.

### Expected output / result

- GATE RESULT: 15/15 referrals pass the decision acceptance.

- Decisions: AUTO_CREATE ×3 (clean exact matches — Bennett, Davies, Clarke), HUMAN_REVIEW ×10, BUSINESS_EXCEPTION ×1 (REF-014 not-a-referral), SYSTEM_EXCEPTION ×1 (REF-015 unreadable).

- match_result, bot_decision and final_status match the oracles exactly; every decision carries at least one reason code; every risky case routes to a human.

### Gate philosophy — exact where it matters, coverage where the oracle is a headline

The three safety-critical categoricals — match_result, bot_decision and final_status — are checked for exact equality against the oracles. The safety flags and reason codes are checked for coverage: every expected one must be present, but the engine derives codes mechanically and is deliberately more thorough than the oracle’s hand-written headline set, so any extra it raises is reported as INFO, not FAIL. For example, it also records URGENT_RED_FLAG on the safeguarding child (REF-009), and INCOMPLETE on the degraded scan whose speciality could not be read (REF-013). This never weakens the gate — an extra flag on a clean case would flip it away from auto-create and fail the exact decision check.

### Screenshots to capture

- The validate_against_oracles.py run showing GATE RESULT: 15/15.

- Pretty-printed REF-007 (duplicate-referral risk) and REF-009 (safeguarding child) decision JSON.

- GET /health and a POST /decide response from the running service.

### What to commit

services/rules-engine/ (source, schema, CLI, HTTP service, harness, README), docs/testing/phase5-acceptance.md, data/decisions/.gitkeep, the .gitignore rule for data/decisions/, the README status table, and this build log. The decision JSON outputs are gitignored runtime artefacts.

### Next — Phase 6

OpenMRS workflow mapping: define the Referral encounter type and concepts, seed Arthur Reed’s pre-existing active Cardiology referral (which activates the live OpenMRS duplicate check), and specify the concrete REST create + re-read verify the bot performs for an AUTO_CREATE decision.

# Phase 6 — OpenMRS Workflow Mapping

### What was built

- The concrete, executable OpenMRS update path (services/openmrs-workflow/) the bot uses once a referral has been decided (Phase 5): real REST writes against the real EMR, verified by re-reading the record — no log-message-only steps.

- A referral is modelled with the native OpenMRS clinical data model — one Referral encounter carrying one observation per field (speciality, urgency, reason, referrer name/organisation, status, source-document id, suspected-cancer) — so it is fully reachable and verifiable over REST, rather than a custom O3 form.

- The Referral encounter type and the eight referral concepts are created idempotently; concept datatype/class and the clinic location are discovered from the live instance, so nothing instance-specific is hard-coded. Resolved UUIDs are cached to config/referral-metadata.json.

- For an AUTO_CREATE decision the writer creates the encounter + observations and then VERIFIES by re-reading the encounter and confirming every field round-trips. Writes are idempotent (keyed on the REF-NNN source-id observation), so re-running creates no duplicate records.

- The live duplicate-referral check is now real: after seeding Arthur Reed’s pre-existing active Cardiology referral, querying OpenMRS returns existing_referral_status = active:Cardiology — identical to the seed value Phase 5 decided on. This closes the duplicate dependency carried since Phase 2.

### Files created

- services/openmrs-workflow/src/ — openmrs_client.py (stdlib REST client + readiness gate), metadata.py (encounter type + concept setup), referral_writer.py (create / verify / duplicate-query / idempotent write).

- setup_referral_metadata.py, seed_existing_referrals.py, run_referral_writeback.py, validate_acceptance.py, requirements.txt (no deps), README.md.

- docs/technical/openmrs-referral-workflow.md (the concrete update path — encounter/obs shapes, REST calls, queries) and docs/testing/phase6-acceptance.md (acceptance evidence).

### How to run / test

- docker compose -f openmrs-setup/docker-compose.yml up -d  (OpenMRS must be authenticated-ready)

- cd services/openmrs-workflow; python setup_referral_metadata.py (encounter type + concepts, idempotent).

- python seed_existing_referrals.py (Reed’s pre-existing active Cardiology referral), then python run_referral_writeback.py (write + verify REF-001/002/003).

- python validate_acceptance.py — the Phase 6 acceptance gate (self-contained: re-extracts, re-decides, writes, verifies). Exit code 0 = all checks pass.

### Expected output / result

- GATE RESULT: 11/11 Phase 6 checks pass.

- The three AUTO_CREATE referrals (Bennett, Davies, Clarke) are created as Referral encounters and verified by re-read; every field round-trips. Re-running creates no duplicate records.

- find_active_referrals(Reed) returns Cardiology, so the live duplicate check sees REF-007’s collision — the same fact Phase 5 decided on, now proven live.

### Screenshots to capture

- validate_acceptance.py showing GATE RESULT: 11/11.

- The OpenMRS SPA showing Oliver Bennett’s new Referral encounter (http://localhost/openmrs/spa), and a re-read GET /encounter/<uuid> JSON showing the observations round-trip.

### What to commit

services/openmrs-workflow/ (source, CLIs, acceptance harness, README), docs/technical/openmrs-referral-workflow.md, docs/testing/phase6-acceptance.md, the .gitignore rule + config/.gitkeep, the README status table, and this build log. The generated config/referral-metadata.json is a gitignored, environment-specific artefact; the created OpenMRS records live in the docker volume, not the repo.

### Next — Phase 7

REFramework design spec: turn this executable path plus the Phase 4/5 services into a buildable UiPath performer design — queue item schema, Config workbook, assets/credentials, the per-transaction state machine, and Business vs System exception handling.

# Phase 7 — REFramework Design Spec

### What was built

- The buildable UiPath design that turns the Phase 4 (extraction), Phase 5 (decision) and Phase 6 (OpenMRS write/verify) services into a Dispatcher + REFramework Performer. No new business logic — Phase 8 is pure orchestration of services already built and tested.

- A Dispatcher that enumerates the 15 synthetic referral files and pushes one queue item each, with Reference = REF-NNN and a unique-reference constraint so re-running never double-enqueues.

- A per-transaction Process flow: POST /extract → save extraction JSON, POST /decide → save decision JSON, then branch on bot_decision to OpenMRS create+verify, the human-review store, or an exception.

- A real REFramework Config.xlsx (Settings / Constants / Assets) plus the queue-item schema. The only secret the bot holds is the OpenMRS credential (Orchestrator Credential asset); the LLM key stays inside the Phase 4 service, unreachable from UiPath.

### Business vs System exception split (the Phase 7 gate)

- AUTO_CREATE_REFERRAL_RECORD → queue item Successful → file to processed/.

- HUMAN_REVIEW_REQUIRED → queue item Successful → file to review/. Routing a risky/ambiguous/urgent/duplicate/incomplete case to a human is the designed safe outcome, NOT an exception.

- BUSINESS_EXCEPTION (REF-014, not a referral) → BusinessRuleException → Failed (Business), no retry → failed/.

- SYSTEM_EXCEPTION (REF-015, corrupt PDF) and any transient service/OpenMRS infra failure → Exception → Failed (Application), retried then screenshot + escalate → failed/.

### Files created

- uipath/design/reframework-design-spec.md — the full build contract: project identity, Dispatcher, queue schema, Config workbook, Assets/credentials, REFramework state machine, Process.xaml flow, the OpenMRS write/verify sub-sequence, BE/SE policy, idempotency, and the 15-scenario traceability matrix.

- uipath/design/Config.xlsx — the REFramework Config workbook (Settings / Constants / Assets) the Performer ships with.

- uipath/README.md — pointer for the uipath/ solution area.

- docs/testing/phase7-acceptance.md — the design-review acceptance record (12/12).

### Expected output / result

- 12/12 design-review checks pass (see phase7-acceptance.md). The build is fully specified from already-tested services — buildable from the spec, with BE and SE separated.

- The Phase 8 test matrix is fixed: 3 AUTO_CREATE → processed, 10 HUMAN_REVIEW → review, 1 Business-Exception failed, 1 System-Exception failed.

### Screenshots to capture

- The BE/SE policy table (spec §8) — the clearest single artefact of REFramework exception thinking for an interviewer.

- The Config.xlsx Settings sheet.

- The state machine / Process flow (spec §6–7).

### What to commit

uipath/ (design spec, Config.xlsx, README), docs/testing/phase7-acceptance.md, the updated README.md status table, and this build log.

### Next — Phase 8

UiPath build: implement the Dispatcher and REFramework Performer from the spec, set up the NHS_Referrals queue and the NHS_OpenMRS_Credential asset, and run the matrix — clean → OpenMRS, risky → review, duplicate detected, Business vs System exceptions distinct.

# Appendix A — Key OpenMRS UUIDs

| Resource | UUID |
| --- | --- |
| Synthetic NHS Number (identifier type) | b3f1cb43-540d-4f2e-b4a5-2014a435cf30 |
| OpenMRS ID (required identifier type) | 05a29f94-c0ed-11e2-94be-8c13b969e334 |
| idgen source (Generator for OpenMRS ID) | 8549f706-7e85-4c1d-9424-217d50a2988b |
| Location (Outpatient Clinic) | 44c3efb0-2583-4c80-a79e-1f756a03c0a1 |
| Telephone Number (person attribute) | 14d4f066-15f5-102d-96e4-000c29c2a5d7 |

# Appendix B — Patient scenario fixtures

Curated synthetic patients that drive Phase 5 patient-matching tests:

| Scenario | Count | Example (NHS number) |
| --- | --- | --- |
| standard (exact-match pool) | 27 | Oliver Bennett (9990000018) |
| dob_mismatch_target | 1 | Ruby Shaw (9990000271) |
| partial_match_target | 1 | Leo Hamilton (9990000298) |
| multiple_candidate (same surname+DOB) | 2 | Helen Walsh (9990000301 / 9990000328) |
| duplicate_target | 1 | Arthur Reed (9990000336) |
| no_match (reserved, NOT in OpenMRS) | 2 | Maria Fernandes (9990000360), Ibrahim Osei (9990000379) |

# Appendix C — Phase roadmap

| Phase | Deliverable | Status |
| --- | --- | --- |
| 0 | Scope & architecture | ✅ Done |
| 1 | OpenMRS local setup | ✅ Done |
| 2 | Synthetic patient data | ✅ Done |
| 3 | Synthetic referral documents (15 cases + expected outcomes) | ✅ Done |
| 4 | Extraction & Agentic AI service (LLM + regex + validation) | ✅ Done |
| 5 | Business rules & safety decision engine | ✅ Done |
| 6 | OpenMRS workflow mapping (Referral encounter/obs) | ✅ Done |
| 7 | UiPath REFramework design spec | ✅ Done |
| 8 | UiPath build | ⬜ Next |
| 9 | Human-in-the-loop review | ⬜ |
| 10 | Reporting & dashboard | ⬜ |
| 11 | Clinical safety & governance docs | ⬜ |
| 12 | Testing & evidence pack | ⬜ |
| 13 | GitHub / CV / LinkedIn packaging | ⬜ |